13 - 11 - 2021

Team members present:

* Dương Văn Khoa
* Phạm Thị Ngọc Hà
* Vũ Ngọc Tuấn
* Cao Thiên Trí

Team members absent:

* None

Sprint goals:

* Finishing Use case diagram, use case specification, design UI, design web structure, design database.

Accomplished tasks:

* Finishing Use case diagram, use case specification.

Feedbacks, notes, discussions:

* Considering the privacy of the website.
* Where to get the initial data for the website.