=========== 28/10, Sprint 1 ===============

Team members present:

* Cao Thiên Trí
* Dương Văn Khoa
* Phạm Thị Ngọc Hà
* Vũ Ngọc Tuấn

Team members absent:

* None

Status reports:

* Cao Thiên Trí, Dương Văn Khoa, Phạm Thị Ngọc Hà, Vũ Ngọc Tuấn.
  + Completed tasks
    - Unified the general idea of our project.
    - Created Folder of project in Drive.
    - Created a group in Slack, Trello.
    - Unified the time of meeting.
    - Created Github repository.
    - Complete about 50% of the vision document and project plan.
  + To-do Tasks
    - Continue to complete the remaining vision document.
    - Planning for PA2.
  + Issues/Obstacles
    - No basic knowledge of web development.
    - Difficult to follow everything in the SE project.

=========== 4/11, Sprint 2 ===============

Team members present:

* Cao Thiên Trí
* Dương Văn Khoa
* Phạm Thị Ngọc Hà
* Vũ Ngọc Tuấn

Team members absent:

* None

Status reports:

* Cao Thiên Trí, Dương Văn Khoa, Phạm Thị Ngọc Hà, Vũ Ngọc Tuấn.
  + Completed tasks
    - Completed use case diagram.
    - Start to write use case specifications.
  + To-do Tasks
    - Complete the use case specification.
    - Design UI, structure, database.
  + Issues/Obstacles
    - Shortage in time.

=========== 11/11, Sprint 2 ===============

Team members present:

* Cao Thiên Trí
* Dương Văn Khoa
* Phạm Thị Ngọc Hà
* Vũ Ngọc Tuấn

Team members absent:

* None

Status reports:

* Cao Thiên Trí, Dương Văn Khoa, Phạm Thị Ngọc Hà, Vũ Ngọc Tuấn.
  + Completed tasks
    - Modify use case diagram.
    - Modify plan document.
  + To-do Tasks
    - Complete the use case specification.
  + Issues/Obstacles
    - Cannot hold the meetings and complete deadlines on time due to midterm exams.