**Weekly Report**

**8/11/2021 – 13/11/2021**

Group ID: **08**

Project Name: BookHouse

Prepared by: **Vu Ngoc Tuan**

Team members:

0912001 - **Vu Ngoc Tuan** *Project manager*   
0912002 - **Duong Van Khoa** *Designer*  
0912003 - **Pham Thi Ngoc Ha** *Tester*   
0912004 - **Cao Thien Tri** *Creative designer*

# **Achievements since last week:**

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Draw use case diagram | 13/11/2021 | VNTuan, CTri, PTNHa, DVKhoa | 100% |
| 2 | Specify use cases | 13/11/2021 | VNTuan, CTri, PTNHa, DVKhoa | 100% |

# **Issues and impacts:**

1. We are receiving more assignments from courses and have to prepare for the midterm. Therefore the designing task would not likely be completed in this sprint.

# **Next week's goals:**

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Design the interface of the web. | 27/11/2021 | CTri |
| 2 | Design web structure | 27/11/2021 | DVKhoa |
| 3 | Design database | 27/11/2021 | VNTuan, PTNHa |
| 4 | Design web diagram | 10/11/2021 | CTri |